**Sprint 1: Tasks, Roles, and Deadlines**

Duration: August 23 – September 6, 2025

|  |  |  |
| --- | --- | --- |
| Task | Responsible | Day |
| Gather requirements from school visit | Aayushma | 3 |
| Create user stories | Both | 5 |
| Draw UML diagrams | Aayushma | 7 |
| Set up GitHub repo | Kritika | 4 |
| Create test cases | Kritika | 10 |
| Develop Gantt chart | Both | 8 |
| Take Trello screenshots | Aayushma | 12 |
| Write report sections | Kritika | 14 |

Story Points, Priorities, and Status

|  |  |  |  |
| --- | --- | --- | --- |
| Story | Points | Priority | Status |
| 1 | 5 | High | Done |
| 2 | 3 | High | Done |
| 3 | 2 | Medium | In Progress |
| 4 | 4 | High | Done |
| 5 | 3 | Medium | Done |
| 6 | 4 | Low | To Do |
| 7 | 2 | Medium | Done |
| 8 | 5 | High | Done |
| 9 | 3 | Medium | In Progress |